Legal V1 — UAT Handbook

Version 1.0 · 2026-07-03

Executive Summary

Legal V1 is technically frozen. This handbook governs the Business UAT phase and provides all artifacts required for sign-off by Business, Compliance, QA, and the Steering Committee.

Scope

Coverage: Compliance→Legal Referral, Benefits→Legal Referral, Intake, Matter Workspace, Recoverable Liabilities, Court Operations, Judicial Orders, Consent Orders, Appeals, Enforcement, Recovery Assignments, External Counsel, Court Filings, Legal Costs, Dashboards & Reports, Administration, and Security.

Objectives

1. Prove every Legal V1 business capability against seeded/real data.
2. Confirm financial reconciliation against v_lg_case_financials.
3. Validate permissions against the seven Legal role types.
4. Produce evidence sufficient for production sign-off.

Architecture Overview

Frontend: React 18 / Vite. Backend: Lovable Cloud. Financial single-source-of-truth: v_lg_case_financials rolled up from lg_recoverable_liability. Security: application-layer capability matrix via useLgAccess + LegalRouteGuard (no RLS per project rule).

Roles

LG_READ_ONLY, LG_LEGAL_ASSISTANT, LG_CASE_HANDLER, LG_REVIEWER, LG_APPROVER, LG_ADMIN, SYSTEMADMIN.

Seed Data

Compliance cases CC-2024-0002 / 0007; Referrals CMP-LR-SKN-2026-000002/000003/000004; Intakes LG-INT-SKN-2026-000017/000018/000019; Legal cases LG-SKN-2026-000017/000018/000019 and SEED-LG-2026-0001/0002/0003.

Entry Criteria

• Environment stable • Seeds present • Roles provisioned • CE→LG real flow validated • Typecheck clean.

Exit Criteria

• ≥100 UAT cases executed • Zero Blockers open • Financial reconciliation passes • Permission matrix verified • Sign-off recorded.

Severity Definitions

Blocker – halts a critical flow. Major – wrong data or broken step with workaround. Minor – cosmetic or non-blocking. Cosmetic – label/style only.

Evidence Collection

Screenshots per test case archived under docs/legal/UAT/evidence/. Reference the Defect ID or Test ID in the file name.

Signoff Process

Business Owner, Legal Lead, Compliance Lead, QA Lead, Product/Delivery, IT/Security sign the Sign-Off pack. Decision options: Accepted / Conditional / Rejected.

Appendices

A: Test Cases Excel · B: Execution Tracker · C: Defect Register · D: RTM · E: Test Data · F: Financial Reconciliation · G: Permission Matrix · H: Business Process · I: Screen Catalogue · J: Operations Manual · K: Quick Reference Guides · L: Sign-Off Pack.