# Legal V1 — Production Handover Pack

Version 1.0 · Generated 2026-07-03

# 1. Purpose

This pack transfers Legal V1 from UAT to Production operations. It bundles environment topology, cutover checklist, support model, rollback plan, and sign-off references.

# 2. Scope

All 20 Legal V1 screens, seeded reference data (SEED-LG-2026-0001..0003), Compliance→Legal referral pipeline, judicial orders/hearings, recovery assignments, and the financial aggregation view v_lg_case_financials.

# 3. Environment Topology

Preview, Staging (UAT) and Production share the same schema. Production uses cloud backups, RLS-off role-based security, and dedicated LG_ADMIN/SYSTEMADMIN accounts.

# 4. Cutover Checklist

1) Freeze UAT data. 2) Run scripts/legal/01_reset.sql + 02_master_seed.sql on Production. 3) Verify seed with 04_validate.sql. 4) Enable menu entries. 5) Assign roles. 6) Smoke test top 10 UAT scenarios. 7) Announce go-live.

# 5. Support Model

L1: Business super-users (LG_ADMIN). L2: Application support. L3: Engineering. SLA: P1 4h, P2 1bd, P3 3bd.

# 6. Rollback Plan

Restore last pre-cutover backup, disable Legal menu, revert to Compliance-only workflow. RTO 2h, RPO 15m.

# 7. Sign-off References

See Legal_UAT_Signoff.pdf and docs/legal/UAT/UAT_SIGNOFF_CHECKLIST.md.

# 8. Contacts

Product: Legal V1 PM. Engineering: Platform lead. Business: Compliance Director, Legal Director.